Clinic Ni Juan

Submitted by:
Ma. Erikka M. Baguio
Josiah Eleazar T. Regencia
Mary Grace Cabolbol
Remarc Balisi

Submitted to:
Prof. Orven Ebarle Llantos

January 15, 2016
Charter
Vision
Dr. A.I. lets users assess their health problems anywhere the user wants.
Mission
To create a web application that gives the user the possible health problems based on the user’s answers to the given health test.
Objectives
- Within one week after project initiation, the team has already sufficient data regarding health problems
- Within two weeks after project initiation, the developers will already have a design and plan for the project's interface and architecture. The developers will come up with an initial product backlog and be able to commence the first sprint planning.
- Within one week after project initiation, the skeletal system of the user interface has been made
- Within two months after project initiation, the sites is already active by 50%
- Within three months after project initiation, the team should be focused on implementing the machine learning problem.
- Within four months after project initiation, the team will already be testing the application
Principles
User satisfaction is of primary importance
Features
- Login
- Diagnosis
- Examination
- History Analysis
- Health Tips
Feature Acceptance Criteria
- Admin Login
  - The admin will be notified if his/her login credentials are correct or wrong, and then redirected to the home page once successful.
- Examination
  - The user will take an exam answering the questions on what the user feels. Each question will be based on the answer/s of the previous question.
- Diagnosis
  - After the health exam, the system will give the 5 most common sickness based on the answers of the exam.
- History Analysis
  - The user may be able to check his/her medical records in the past. This also may take part in finding out the results of the diagnosis
- Health Tips
  - When diagnosis is given, the system will also return simple remedies to temporarily soothe the problem the user is currently facing.

Story
Roles
User
Role Attributes
1. User
Frequency of use— Every day
Domain expertise— Average
Computer expertise— Average
General goals — Immediate temporary diagnosis
Persona
1. User
Mr. Bals is a very workaholic man with a job that is very tedious. He just moved into a new city 3 months ago for his job. His family and friends are not with him in the city and he has a very limited number of connections. He usually extends his working schedule beyond what is required. As a result of being too workaholic, Mr. Bals starts to feel unusual pain in his body. He doesn't know any doctor around in the city that much and he barely has spare time to go to a doctor especially when he has to wait on a queue.
Fortunately for Mr. Bals, he discovered this Clinic Ni Juan site which can diagnose him by receiving the proper information from Mr. Bals and returning a list of possible sickness Mr. Bals probably has. Mr. Bals was also thankful that the site provided temporary remedy given the diagnosis and also the type of doctors he needs to approach and the doctors in the city who specialize in the type of sickness the diagnosis returned.
Stories
- As a user, I want to be able to input everything I am unusually feeling currently so that I can receive the possible sickness I am having and also receive remedy tips to temporarily soothe the pain.
- As a user, I want to be able to view my medical records so that I can compare them with my current diagnosis and also assess myself.

Use Case
Name: User Login
Actor: User
Description: User logins to access the system
Pre-condition: As an identification, the admin has a username, email address,  and a password that is already stored in the system.
Post-condition: Notify the user if Login credentials are right or wrong, then redirected to home page once successful.
Main Course:
1. The user enters username and password.
2. The user clicks login button.
  Exception:
  2.1 Username or password is not recognized.
  User will be informed that the details entered are invalid.
  Repeat 1.
3. If successful, redirects to home page.
4. Exit

Name: User Signup
Actor: User
Description: User creates an account to access the system
Pre-condition: The user  has a username, email address,  and a password.
Post-condition: Notify the userif the signup form is valid, then redirected to login page once the account is created.
Main Course:
1. The user clicks on Signup button
2. The user adds his/her profile picture by clicking the browse button
3. The user enters username, email and enters password twice for verification
  Excception:
  3a. password did not match
Alternative: The Admin will be informed that the details entered are invalid.
Repeat step 1.
1. The user clicks signup
2. The system checks the information
  Exception:
  5a. There’s an input boxes that has leaved blank
Alternative: The admin will be informed to fill in all input boxes
Repeat step 1
1. New account has been created
2. Exit

Name: Password reset
Actor: User
Description: User resets password if forgotten
Pre-condition: As an identification, the admin has email address that is already stored in the system.
Post-condition: Send user an email message that contains the steps to sign in.
Main Course:
1. The user clicks “forgot password” link.
2. The user enters email.
  Exception:
  2a. Email is invalid.
Alternative: Admin will be informed to re-enter the email.
1. Repeat 2.
1. Clicks reset password button.
2. Exit

Name: Diagnosis
Actor: System
Description: The system will give five possible disease of the user.
Pre-condition: The system will collect datas based from the questions answered by the user.
Post-condition: Displays the five possible disease of the user.
Main Course:
1. System will collect datas.
2. Display five possible disease.
3. Exit

Name: Examination
Actor: User
Description: The user will answer questions.
Pre-condition: The user is on the examination page.
Post-condition: The answers of the user will be recorded in the database.
Main Course:
1. The user answer all the questions given.
Exception:
1.1. If the user did not select any choices.
Display message “please select one or more answer/s”.
2.The user will be redirected to the diagnosis page.
3.Exit

Name: History Analysis
Actor: System
Description: The system displays previous diagnosis.
Pre-condition: The user has medical record in the system.
Post-condition: Display all previous diagnosis of the user.
Main Course:
1. System will collect previous medical record of the user.
2. Display previous medical record.
Exception:
2.1. If the user has no medical record.
2.2. Display message “no record found”.
3. Exit

Name: Health Tips
Actor: System
Description: The system suggest and display health tips.
Pre-condition: The user has medical record in the system.
Post-condition: Display health tips.
Main Course:
1. System will collect medical record of the user.
2. Display health tips.
3.Exit
Test Case
Name: Login
Scenario: The user inputs username and password in login page.
Given: Registered username and password
When: User logins into the system
Then: Redirects to homepage

Name: User Login – Invalid Username and Password
Scenario: The user inputs username and password in login page.
Given: Username and password
When: User logins into the system
Then: Stays at login page but empties all forms.

Name: User Signup
Scenario: The user inputs username and password in login page.
Given: User has no account yet.
When: User submits form
Then: Error message appears saying passwords do not match. Stays at signup page but form is emptied.

Name: User Signup
Scenario: Username already exists
Given: Username and password
When: User inputs and the submits
Then: Error message appears saying username already exists. Stays at signup page but form is emptied.

Name: Password Reset
Scenario: Update Profile Settings - Change of password
Given: User wants to change password.
When: User inputs and submits.
Then: User’s password is changed to the new password inputted.

Name: Login
Scenario: The user input email or username and password.
Given: The user is already registered.
When: The user successfully login.
Then: The user will be redirected to the homepage.

Name: Sign up
Scenario: The user has no account.
Given: The user fill up registration form.
When: The user fill up the form completely.
Then: The system display message “Successfully Registered” and will be redirected to the login page.

Name: Change password
Scenario: The user want to change password.
Given: The user has already logged in.
When: The user input the old password correctly.
Then: The user can enter new password.

Name: Forget password
Scenario: The user is about to login.
Given: The user is already registered.
When: The user input his/her email and new password.
Then: The system will send a verification code through email and use the code to login.

Name: Diagnosis
Scenario: Should show the possible sickness.
Given: The user has already take the examination.
When: The system already collected all the medical record.
Then: The system will be able to show the five possible disease.

Name: Examination
Scenario: The user wants to have a health check up.
Given: The user feel disturbing.
When: The user already finish answering all the questions.
Then: The system will redirect the user to the diagnosis page.

Name: History Analysis
Scenario: The user wants to view previous medical records.
Given: The user already take the examination.
When: The user click the history button.
Then: The user can view the previous medical records.

Name: Health Tips
Scenario: The system suggest health tips.
Given: The user already take the examination.
When: The system has already given its diagnosis.
Then: The user can view the suggested health tips.